# Requirements — Document Extraction Agent (Project A)

Phase: 1 — Requirements

Status: Draft, pending approval

Exit gate: All 8 requirements below are reviewed and approved before Phase 2 (Design) starts. Once approved, each ID below is referenced in every branch name, commit message, and pull request tied to that requirement — this document is the single source of truth for what each ID means.

How IDs work: The IDs (REQ-1…REQ-8) aren't created in any external system — they're created right here, by writing them into this document and committing it to the repo. From here on, a branch like feature/REQ-3-extraction-schema or a commit message like “REQ-3: add confidence scoring” is what creates the traceability. (Optional: mirror each REQ as a GitHub Issue or Jira ticket if you want a visual board — not required for traceability itself.)

# REQ-1 — Governed Attribute Dictionary

As the data owner, I want a single governed dictionary of 54 standardized attribute keys grouped into 5 categories (Identification & Classification, Physical & Chemical Properties, Regulatory & Compliance, Commercial/Supply Chain, Quality Documentation & Traceability), so that extraction output is always structured against a known, controlled vocabulary rather than whatever wording a supplier TDS happens to use.

Acceptance Criteria:

- All 54 keys defined with name, group, data type, and expected unit (where applicable).

- A mapping exists from each of the 5 ingredient types (Pharma Excipient/API, Cosmetic, Food Additive, Industrial Chemical, Agrochemical) to its subset of “critical” keys.

- A set of proactive co-occurrence quality rules is defined (e.g., USP/NF and Ph.Eur. compliance should co-occur; GMO status and inorganic pigment should never co-occur).

- The dictionary lives as a version-controlled file, changeable only via pull request.

# REQ-2 — Golden/Reference Set

As the evaluator, I want a hand-annotated golden set of 5 supplier TDS PDFs (drawn from the 10-document stratified sample) labeled against the dictionary — including attributes that are genuinely absent from the source, so that the eval suite measures real extraction accuracy rather than the agent grading its own homework.

Acceptance Criteria:

- 5 documents fully hand-annotated before any agent code is written.

- Annotations include explicit “not present in source” labels, not just filled values.

- Golden set stored separately from any agent output, under version control.

# REQ-3 — Extraction Agent

As the PM standing in for the business user, I want an agent that reads a supplier TDS PDF and extracts values for the 54 dictionary attributes, so that attribute data entry is automated instead of manual.

Acceptance Criteria:

- Output follows the governed schema: attribute, key, value, unit, test condition, test method, source, reference.

- Every extracted value carries a provenance tag — stated-in-document vs. inferred vs. web-search fallback.

- High-confidence, explicitly-stated values go to an Extracted_Attributes sheet, with source and any conflict flag.

- Low-confidence, inferred, or web-fallback values go to a Needs_Review sheet, with a confidence score and the specific reason it was flagged.

- A Quality_Summary sheet reports ingredient-type classification, a completeness score (coverage of critical attributes for that type), consistency notes (co-occurrence rule violations), and plausibility notes.

# REQ-4 — Deterministic + LLM-Judge Evaluation Suite

As the evaluator, I want an evaluation suite that checks deterministic, machine-verifiable criteria in code first (exact match, unit normalization, enum membership, schema validation, required-field presence, correct absence) and falls back to an LLM judge only for groundedness and plausibility checks that code can't verify, so that evaluation cost and reliability are both optimized.

Acceptance Criteria:

- Deterministic checks run at zero LLM token cost.

- LLM-judge checks are scoped only to groundedness (is the value supported by its cited passage?) and plausibility (is an inferred test condition reasonable?).

- A composite pass threshold (numeric) and a separate hard floor (any single critical failure fails the run regardless of composite score) are both defined.

- The suite runs against the golden set (REQ-2), not live/unlabeled documents.

# REQ-5 — CI Quality Gate

As the release owner, I want the evaluation suite to run automatically as a GitHub Actions step on every pull request, blocking merge if results fall below threshold, so that agent quality is a release gate, not a report someone reads after the fact.

Acceptance Criteria:

- Workflow triggers on PR to main.

- A deliberately broken extraction change is demonstrated blocking the PR.

- The same PR, once fixed, is demonstrated clearing the gate.

- Gate status is visible directly in the PR checks, not just in a log file.

# REQ-6 — PR Review Agent (Propose, Never Approve)

As the repo owner, I want an automated agent to leave a first-pass review comment on every PR, but with no technical ability to approve or merge it, so that human approval remains a hard gate.

Acceptance Criteria:

- Agent posts a comment (via a bot/Action identity) on PR open or update.

- GitHub branch protection settings (not documentation) are configured so the agent's identity cannot satisfy the “required approval” check.

- Admin bypass is disabled on the protected branch (empty bypass list).

# REQ-7 — Human Review Queue

As the data steward, I want every low-confidence or inferred extraction routed to a human review queue implemented as GitHub Issues (created via API), with the confidence score and flag reason attached, so that human judgment is applied exactly where the agent is least certain.

Acceptance Criteria:

- One issue created per flagged document (not per attribute); the issue body lists every flagged attribute for that document.

- Issue body includes, per flagged attribute: attribute, extracted value, confidence score, reason flagged — plus the source document name once at the top.

- Issue is labeled distinctly (e.g., needs-review) for filtering.

# REQ-8 — Observability

As the program owner, I want run-level logs capturing override rate (how often a human review changes the agent's answer) and eval pass rate over time, so that I can show agent performance as an operating metric, not a one-time demo.

Acceptance Criteria:

- Each agent run produces a structured log entry (timestamp, document, pass/fail per check, token cost).

- Override rate is computable from review-queue (REQ-7) resolutions vs. original agent output.

- Eval pass rate is trackable run-over-run to detect drift.

- Observability covers the operate/production phase (live runs on new documents), distinct from the one-time eval (REQ-4) run against the fixed golden set during testing.

End of Phase 1 draft. Awaiting approval before proceeding to Phase 2 — Design.